**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
| N9014390 | Jamie Kirk |
| N8871809 | Nicola Gunn |
| N9109471 | Zachary McTague |
| N9182454 | Shanil Wasan |
| N9170910 | Nat Alkass |
| N8947791 | Malavika Vasudevan |

Tutor: Prakash Bhandari

Version: 1.0

Date: 22/10/2015

Table of Contents

Release 2 3

Program Features 3

Account Features 3

Delivery Schedule 4

Estimated Velocity: 6 4

Sprint 3 1

Current Velocity: 1

Story 05: Stream Content 1

Story 10: Delete Files 1

Sprint 4 2

Current Velocity: 2

Story 19: Edit Files & Personal Files 2

Deleted Sections 2

# Release 2

Delivery date: 22 October 2015 Total Story Points: 13

This release outlines the features and functions of the storage application including the program and account features.

## Program Features

The program features involve the necessary functions that users will need to perform in the program.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S11 | Stream Content | 3 |
| S10 | Delete Files | 2 |
|  | Story Point Sub-Total: | 5 |

## *Edit Files story moved into account features as it is the same tasks as editing personal files*

## Account Features

The program features involve the necessary functions that users will need to perform through an account.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| S09 | Edit files and personal files | 2 |
|  | Story Point Sub-Total: | 2 |

* *User stories S12 Change file types and S15 Comment function were deleted from this release*

# Delivery Schedule

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 Aug. 27 | Week 7 Sep. 3 | Week 8 Sep. 10 | Week 9 Sep. 17 | Week 10 Sep. 24 | Mid-Semester Break | Week 11 Oct. 8 | Week 12 Oct. 15 | Week 13 Oct. 22 |
| Sprint 1 | | Sprint 2 | | Sprint 3 | Sprint 3 | Sprint 4 | |
| Release 1 Sept. 17 | | | | Release 2 Oct. 22 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |
| Sprint 5 | | … | |  | |  | |
| Release 3, 4, … | | | | | | | |

## Estimated Velocity: 6

# Sprint 3

Total Story Points: Total Hours:

## Current Velocity:

## Story 05: Stream Content

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Write code for the action streaming content | 4 | 5 |
| T02 | Integrate code with files | 4 | 3 |
| T03 | Test functionality | 1 | 1 |
| T04 | User testing | 1 | 1 |
|  | Story Points: 3 Total Hours: | 10 |  |

## Story 10: Delete Files

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Write code for deleting files | 2 | 2 |
| T02 | Test functionality | 1.5 | 1 |
| T03 | User testing | 1 | 1 |
|  | Story Points: 2 Total Hours: | 4 |  |

# Sprint 4

Total Story Points: Total Hours:

## Current Velocity:

## Story 19: Edit Files & Personal Files

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Write code for editing files | 1 | 1 |
| T02 | Integrate code | 0.5 | 0.3 |
| T03 | Test functionality | 0.5 | 0.2 |
| T04 | User testing | 0.5 | 0.5 |
|  | Story Points: 1 Total Hours: | 2 |  |

## Deleted Sections

From Sprint 4:

User story - Change file types

User story - Comment function

These user stories were deleted from the fourth sprint due to being unnecessary. This was brought before users to confirm the necessity and led to the final deletion. These functions were not entirely needed for the designed project. They were additional features to address particular users, however in going back to users it was evident that it was not needed due to the functions being, “limiting” (would not be used very often) and “void” (if the feature was used it would not change anything and would be an extra step for no reason). It was also confirmed with the client group during presentation.

Additionally the edit files and edit personal files user stories are joined into one for the sprints as they are both completing the same action.